# Visotonics Website — Consolidated Feedback

Compiled from Apratim's review notes, WhatsApp thread, and AI review sessions. Statuses below verified against the live codebase on 2026-08-08.

Status key: [DONE] verified live · [PARTIAL] partially implemented · [NOT DONE] still open · [UNCLEAR] needs a visual/manual check, not resolvable by code search alone.

## P0 — Copy Fixes (text swaps)

- [DONE]  Hero headline → "AI Vision Platform for Industrial Operations" (site-wide)

- [NOT DONE]  Home page proof line: "Proprietary AI models..." sentence — still unshortened, identical text on desktop and mobile hero blocks

- [DONE]  Credibility line → "CII Best Industry AI Application 2025 · Patented Technology" (no patent number/year)

- [DONE]  "Trusted at the busiest yards, in the country." → "Trusted by Industry Leaders"

- [DONE]  Testimonial: "Port Logistics" → "CFS Mundra"

- [DONE]  "See how ports and terminals run inspection..." → "See how industrial sites run inspection — without stopping the operations."

- [DONE]  Added: "Inspection and monitoring of assets in night, rain, fog and dust."

- [PARTIAL]  "Bring a gate feed. We'll read it live." → "Bring your CCTV feed, We'll read it live." — fixed on Industries page; home page still says "Bring CCTV feed" (missing "your"); old "gate feed" wording also survives on viso-warehouse/viso-yard convert pages

- [DONE]  Footer: "Supported by IIT Kharagpur" → "Supported by MEITY & DST"

- [NOT DONE]  "ACROSS 25+ YARDS" → "Leading Yard Owners" — still reads "ACROSS 25+ YARDS" on the Viso Yard platform page; "Leading Yard Owners" text does not exist anywhere

- [PARTIAL]  Remove "2 SITES · 2 COUNTRIES" stat block — that exact phrase is gone, but the "ACROSS LIVE SITES" stat block is still live on the home page — confirm whether it should also be removed

- [DONE]  Remove all stray "[ ]" placeholder brackets site-wide — none found

- [UNCLEAR]  Fix numbering issues in lists site-wide — spot-checked section numbering (sequential, correct); no full-site visual sweep done

- [NOT DONE]  Contact form: make "tell us about your yard" question industry-generic — still literally says "Tell us about your yard"

- [DONE]  Viso Data section: cut marketing fluff, make content direct — current copy is one headline + one short line, no fluff

- [UNCLEAR]  Platform section: reduce content length, fix inconsistent font sizes — Viso Data page uses a consistent type scale; other platform sub-pages not diffed against it

- [DONE]  "fig." references — not user-visible; survives only as an internal code field name, never rendered on the Industries page

- [DONE]  "Yiso yard" → "Container inspection & yard management/tracking" — no "Yiso yard" string remains anywhere

- [NOT DONE]  Pick final damage-detection tagline (3 drafted options) — one variant is live by default, but no decision was formally made/logged

## P0 — Broken Functionality

- [DONE]  Fix all dead/inactive links — no dead href="#" links found anywhere; the home page's case-studies link is commented out rather than dead

- [DONE]  Route all contact enquiries to contact@excl.ai — contact form posts to a working lead route that emails the team inbox

- [PARTIAL]  "Forgot password" correctly links to a real reset page; "Request access" is still a dead in-page anchor (#request-access) even though a real registration page exists it could point to

- [DONE]  Remove language selector from nav (English-only site)

- [UNCLEAR]  Investigate animations not working — not checked in this pass; consult PERFORMANCE.md first

- [DONE]  Fix customer/"Supported by" logos breaking on mobile — mobile rows use flex-wrap correctly; desktop "DEPLOYED" logo row has a code comment flagging it has no wrap/width cap of its own, worth a look at narrow desktop viewports

## P1 — Structural / Layout Changes

- [DONE]  Industries: split into sections, reflected in navbar and footer — footer/company nav actually has 7 sub-sections rather than the 4 requested; confirm intent

- [DONE]  Team page: 3 members per row — confirmed correct grid on desktop, 6 members listed

- [UNCLEAR]  Navbar logo: scale to 1.5x — no explicit 1.5x scale factor found in nav component; sizing is inconsistent across blocks

- [PARTIAL]  Resources: add Blog and/or Summit page(s) — Blog exists, no Summit page found

- [DONE]  Add favicon

- [UNCLEAR]  Home page: full value message visible above the fold — hero structurally fits eyebrow + headline + copy in one section, not visually screenshot-verified

- [NOT DONE]  Consider card-based layout instead of long scroll (ref: lazarev.agency/cases) — not started

- [UNCLEAR]  Update footer Visotonics logo to current brand mark — filename suggests a full-res raster logo; can't confirm currency of the brand mark without viewing the image

## P1 — Content to Fill In

- [NOT DONE]  Case studies — confirmed intentionally empty; page metadata literally says "coming soon" and is noindexed with a comment marking it unbuilt

- [UNCLEAR]  Testimonials — add more — not checked in this pass

- [UNCLEAR]  Real processed images/video across industries, platform, case studies — not checked in this pass

- [DONE]  Offices list: Lucknow, Bhubaneswar, Ahmedabad, Mumbai, USA — all five present (spelled "Bhubaneshwar" in code — minor spelling mismatch)

## P2 — Backlog

- [DONE]  Terms of Use / Privacy Policy pages

- [UNCLEAR]  Multi-language support

- [UNCLEAR]  Make "Book a Demo" CTA prominent site-wide

- [UNCLEAR]  Per-page brochure download gated behind lead form → contact@excl.ai

- [UNCLEAR]  Dedicated landing page per ad campaign

- [UNCLEAR]  Gated knowledge-base PDF behind signup

- [UNCLEAR]  SEO + LLM/AI-search optimization

- [UNCLEAR]  Credibility section: customers, supporters, awards (FICCI, CII)

- [UNCLEAR]  Patents / VisoPerspect / benchmarking content

- [UNCLEAR]  Ground/on-site photography

- [UNCLEAR]  Demo video

- [UNCLEAR]  Visitor feedback widget

- [UNCLEAR]  Chatbot

- [UNCLEAR]  Visitor intelligence tracking

- [UNCLEAR]  Google Analytics

- [UNCLEAR]  Reconcile site against shared sitemap doc

- [UNCLEAR]  Decide color system (blue/white vs current) and animation integration

- [UNCLEAR]  Hyperlink YouTube, LinkedIn, other socials

- [UNCLEAR]  Reframe copy: sell outcomes, not AI/tech

- [UNCLEAR]  Reuse old-site imagery for blog/product/industry pages where no new asset exists

- [DONE]  Cookie notice

- [UNCLEAR]  Reconcile whether an About/Team page stays or goes

## Needs a Decision Before Work Starts

- [UNCLEAR]  Patent number/jurisdiction — don't publish until legal confirms

- [NOT DONE]  Final damage-detection tagline — 3 variants floated, none formally chosen (one is live by default)

- [UNCLEAR]  Color direction — blue/white vs current, still being explored

- [UNCLEAR]  About/Team page — keep or remove

Note: audit performed via codebase search (grep/read), not a full page-by-page visual render. Items marked UNCLEAR need an eyeball check in the browser rather than another code search.